CONDITION OF NATIONAL ROADS IN MPUMALANGA

| Route |  | Section | Length | Description | Condition | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | National Route N2 | Mpumalanga border north of Pongola to Piet Retief | 44 km | A 2-lane single carriageway with narrow gravel shoulders | Fair to poor & uneven in places | Rehab in Progress – to be completed by April 2010 |
| 2 | National Route N2 | Piet Retief to Ermelo | 117 km | A 2-lane single carriageway with narrow gravel shoulders | Fair to poor & uneven in places | The route has deteriorated to poor – no construction |
| 3 | National Route N4 | Pretoria to Hans Strydom Interchange | 13.6 km | A 6-lane dual carriageway road up to Simon Vermooten Interchange, thereafter a 4-lane dual carriage way | Good | No construction |
| 4 | National Route N4 | Hans Strydom Interchange to Mozambique border | 304 km | A 4-lane dual carriageway from Hans Strydom Int. to Van Dyk’s Drift. Thereafter, a 4-lane undivided road to Wonderfontein, then 2 lanes undivided to the Mozambique border | Good | Rehabilitation & improvement project underway between Wonderfontein & Belfast – to be completed by March 2010 |
| 5 | National Route N11 | Newcastle to Volksrust | 54 km | Apart from the 9 km that constitute the Newcastle Bypass and the 17 km that make up the Laingsnek (Majuba) Mountain Pass, the road is a single carriageway, with no shoulders | Fair to good | Rehab project (18 month) from Ngogo Station to Kwaggasnek (which includes the Laings Nek mountain pass) currently in progress. Motorists will encounter delays of up to 15 minutes at each of the work zones which are controlled by Stop/Go boards & traffic lights – Ngogo Station to Kwaggasnek: Until April 2010 |
| 6 | National Route N11 | Volksrust to Amersfoort | 50 km | A 2-lane single carriageway with narrow gravel shoulders | Good | The whole section is heavily trafficked – No construction |
| 7 | National Route N11 | Middelburg to Groblersdal | 82 km | A 2-lane single carriageway with narrow gravel shoulders | Fair, but uneven in places | Reseal project , with special maintenance on portions, from Loskop Dam to Roedtan – February 2008 to March 2010 |
| 8 | National Route N12 | Gauteng / Mpumalanga Border to Middelburg | 115 km | Four-lane dual carriageway freeway | Fair to good. | Rehabilitation finished 2008/2009. Reseal on the concrete section, expect delays – completion March 2010 |
| 9 | National Route N17 | Kinross via Bethal to Ermelo | 99 km | Single carriageway with gravel shoulders | Fair to poor, uneven in places | Rehabilitation between Trichardt & Bethel – Until June 2011 |
| 10 | National Route N17 | Ermelo to Oshoek Border Post | 122.59km | Single carriageway with paved shoulders | Fair, but uneven in places | No construction |
| 11 | National Route R23 | Heidelberg to Standerton | 93 km | Single carriageway road with paved shoulders | Variable but generally fair with rutting is some sections | No construction |
| 12 | National Route R23 | Standerton to Volksrust | 80 km | Single carriageway road with unpaved shoulders | Fair to good. Fair with a lot of rutting | No construction |
| 13 | National Route R33 | From Kwa Zulu Natal border, over Piet Retief up to N17 near Warburton | 139 km | Single carriageway with gravel shoulders | Fair but uneven in places | No construction |
| 14 | National Route R33 | From N17 near Warburton, over Carolina up to N4 near Belfast | 89 km | Single carriageway with gravel shoulders | Fair but uneven in places | No construction |
| 15 | National Route R35 | Amersfoort over Bethal up to Middelburg | 156 km | Single carriageway with gravel shoulders | Fair to poor, Surface failures from Amersfoort to Morgenzon. It is very poor between Amersfoort & Morgenzon | No construction |
| 16 | National Route R37 | Burgersfort to Lydenburg | 57 km | Single carriageway road with paved shoulders | Variable but generally fair | No construction |
| 17 | National Route R37 | Lydenburg over Sabie to Nelspruit | 86 km | Single carriageway road with narrow shoulders | Fair | No construction |
| 18 | National Route R38 | Bethal to Hendrina | 43 km | Single carriageway with gravel shoulders | Fair to poor & uneven in places | No construction |
| 19 | National Route R33 | Hendrina over Carolina up to R40 near Barberton | 171 km | Single carriageway with gravel shoulders | Fair to poor & uneven in places | No construction |
| 20 | National Route R40 | North of White River to Klaserie (New Mpumalanga Border) | 116 km | Single carriageway with gravel shoulders in places | Fair | No construction |
|  | National Route R40 | Nelspruit to Barberton | 45 km | Upgraded single carriageway with climbing lanes in places & paved shoulders. Portion between Hilltop & Barberton still under construction, see2) below | Very good & completed from Nelspruit to Hilltop Pass but fair to poor where construction work is still in progress towards Barberton. Road surfaces varying from well- kept gravel deviations to temporary all weather surfaces, but with no lane markings | Construction completed. Now on the defect liability period – No construction |
| 21 | National Route R555 | Witbank to Middelburg | 28 km | A 2-lane single carriageway road with narrow gravel shoulders | Fair | No construction |
| 22 | National Route R570 (P133/1) | N4 to Malalane Gate | 3 km | Single carriageway with paved shoulders | Fair, uneven in places | No construction |
| 23 | National Route R570 (P80/1) | N4 to Jeppes Reef Border Post | 41 km | Single carriageway with gravel shoulders | Fair, but uneven in places | No construction |
| 24 | National Route R571 (D2683) | N4 to Coopersdal | 21 km | Single carriageway with gravel shoulders | Fair, uneven in places | No construction |
| 25 | National Route R571 (D797) | One Tree Hill (P80/1) to Tonga (D2948) | 27 km | Single carriageway with gravel shoulders | Fair to poor, & uneven in places | No construction |
| 26 | National Route R571 (D2948) | Tonga (D797) to Mangweni (P179/1) | 10 km | Single carriageway with paved shoulders | Fair to satisfactory | No construction |
| 27 | National Route R572 | Monte Christo – Tom Bourke | 95 km | Two-lane single carriageway | Fair. Gravel shoulders | No construction |
| Source: SANRAL |  |  |  |  |  |  |